## Slide 1
Week 1 — Progress Update
SKMH Project · Seïf NASEF · June 2026
✔
What I have done
Met with supervisor & clarified project scope
Installed Python, Node.js, Git and VS Code
Created the GitHub repository
Set up the basic project folder structure
Started reading FastAPI & Tesseract documentation
⚙
Currently working on
Installing & configuring Tesseract OCR on Windows
Writing the first FastAPI server skeleton
Setting up the Python virtual environment
▶
Planned for next week
Working backend with a first /upload endpoint
Run a first OCR test on a sample document
Define the full project architecture
Start the OCR preprocessing pipeline
First weekly review · KUIC — Bangkok 2026