SKMH

Smart Knowledge Management Hub

Week 4 — Progress Report

Seïf NASEF  |  Engineering Intern · CESI / Nexteer
Kasetsart University International College (KUIC) · Bangkok
June 23, 2026

# 1. Project Overview

The Smart Knowledge Management Hub (SKMH) is an AI-powered document management platform developed during a 13-week internship at KUIC, Bangkok. The goal is to automate the processing, classification and search of institutional documents, replacing manual and paper-based workflows.

The project is structured around 3 core objectives:

Automate OCR processing — extract text automatically from scanned PDFs and images

Enable advanced search — allow staff to find any document instantly by keyword

Deploy a web portal — accessible to all KUIC staff from any computer on the network

# 2. Week 4 Progress — June 23, 2026

## Phase 1 — Setup & Architecture (Completed ✅)

| Task | Status |
| --- | --- |
| Development environment setup (Python, Node.js, Git, VS Code) | ✅ Done |
| Tesseract OCR v5 installed and configured (Windows) | ✅ Done |
| PostgreSQL installed and running locally | ✅ Done |
| GitHub repository created with project structure | ✅ Done |
| FastAPI backend running with /health and /upload routes | ✅ Done |
| Project architecture documented | ✅ Done |

## Phase 2 — OCR & Document Processing (In Progress 🔄)

| Task | Status |
| --- | --- |
| Basic OCR extraction working for PDFs (pdfplumber) | ✅ Done |
| Basic OCR extraction working for images (Tesseract) | ✅ Done |
| OpenCV preprocessing integrated (noise removal, threshold) | ✅ Done |
| Multilingual support: French + English + Thai (fra+eng+tha) | ✅ Done |
| Accuracy improvement on low-quality scans | 🔄 In progress |
| OCR fallback for scanned PDF pages | 🔄 In progress |

## Coming up — Phase 3 (Planned for July)

Implement document categorization with spaCy and scikit-learn

Train classifier on sample KUIC documents

Connect categorization output to database (Phase 4)

# 3. OCR Pipeline — Current Code

The following script is the current state of the OCR pipeline as of Week 4. It handles text extraction from both image files and PDF documents, with multilingual support for French, English and Thai.

# SKMH Project - OCR Pipeline # Seïf NASEF - Week 4 - June 23, 2026 import pytesseract import cv2 import numpy as np from PIL import Image import pdfplumber import io pytesseract.pytesseract.tesseract_cmd = r'C:\Program Files\Tesseract-OCR\tesseract.exe' def preprocess_image(image_np): # Convert to grayscale gray = cv2.cvtColor(image_np, cv2.COLOR_BGR2GRAY) # Remove noise - still testing which parameters work best blurred = cv2.GaussianBlur(gray, (5, 5), 0) # Black & white threshold thresh = cv2.adaptiveThreshold(blurred, 255, cv2.ADAPTIVE_THRESH_GAUSSIAN_C, cv2.THRESH_BINARY, 11, 2) # TODO: handle rotated scans (deskewing) - not done yet return thresh def extract_text_from_image(image_bytes): image = Image.open(io.BytesIO(image_bytes)) image_np = np.array(image) cleaned = preprocess_image(image_np) # lang='fra+eng+tha' for KUIC documents (French, English and Thai) text = pytesseract.image_to_string(cleaned, lang='fra+eng+tha') return text.strip() def extract_text_from_pdf(pdf_bytes): text = '' with pdfplumber.open(io.BytesIO(pdf_bytes)) as pdf: for page in pdf.pages: page_text = page.extract_text() if page_text: text += page_text + '\n' else: # Scanned page - need OCR here # TODO: convert page to image then run Tesseract text += '[scanned page - OCR not implemented yet]\n' return text.strip() def process_document(file_bytes, filename): ext = filename.lower().split('.')[-1] if ext == 'pdf': text = extract_text_from_pdf(file_bytes) elif ext in ['jpg', 'jpeg', 'png']: text = extract_text_from_image(file_bytes) else: return {'error': 'Format not supported'} return { 'filename': filename, 'word_count': len(text.split()), 'text': text # TODO: add category field once classifier is built (Phase 3) # TODO: save to database (Phase 4) }

# 4. Oral Pitch — Code Explanation

The following text can be used to present the OCR pipeline code during the project review:

"So this is the OCR pipeline I've been working on this week.

The idea is simple — when a staff member uploads a document, this script takes the file, reads it, and extracts all the text automatically.

It handles two types of files. For images, it first runs a preprocessing step using OpenCV: it converts the image to grayscale, removes noise, and applies a threshold to get a clean black and white version. That's important because scanned documents are often blurry or badly lit, which would confuse the text recognition. Then it passes that cleaned image to Tesseract, which is the OCR engine that actually reads the text.

For PDFs it's a bit different — I first try to extract the text natively with pdfplumber, which is fast and accurate for digital PDFs. If the page has no text layer — meaning it's a scanned page — I flag it for OCR. That part is still in progress.

One thing specific to KUIC is that documents can be in three languages — French, English and Thai. So I configured Tesseract with all three language packs, fra+eng+tha, so it can handle mixed documents.

At the end, the function returns the filename, the word count, and the full extracted text. In the next phase I'll add a category field once the AI classifier is trained, and hook it up to the database."

Estimated duration: ~45 seconds

# 5. Technical Glossary

Key terms that may be asked about during the presentation:

| Term | Definition |
| --- | --- |
| OCR | Optical Character Recognition — technology that reads a scanned image or PDF and converts it into actual text the computer can process. |
| Tesseract | Open-source OCR engine (originally by Google) that reads text from images and scanned PDFs. Supports 100+ languages including Thai. |
| pdfplumber | Python library that extracts text directly from digital PDFs without needing OCR. Fast and accurate for native text layers. |
| OpenCV | Computer vision library used to preprocess images before OCR — improving contrast and removing noise so text recognition is more accurate. |
| FastAPI | Python framework for building the backend server that handles file uploads and returns extracted text via an API. |
| Pipeline | A chain of automated steps where the output of one feeds into the next. Here: receive file → preprocess → extract text → classify → store. |
| fra+eng+tha | Tesseract language configuration for French, English and Thai — used because KUIC documents can be in any of these three languages. |
| PostgreSQL | Relational database used to store all documents, extracted text and metadata (planned Phase 4). |
| spaCy / scikit-learn | AI libraries used to train a model that classifies documents by type and topic automatically (planned Phase 3). |